LingIQ

Client Information Brief  ·  Internal Reference Only  ·  Confidential

Third & Manageable

Pre-Scoping Client Brief

Prepared by: Ifediora (If) Maduka, LingIQ

Date: July 2026

Source: Eric Chatmon pre-scoping email received ahead of Wednesday scoping call

⚠  Security Note: Eric shared live platform credentials in plain text in his pre-scoping email. LingIQ team members must not use these credentials. Eric has been asked to reset all passwords and provide access through team invitations with least-privilege roles. Credentials are not reproduced in this document.

1.  Company Overview

| Field | Detail |
| --- | --- |
| Company Name | Third & Manageable |
| Founder & CEO | Eric Chatmon |
| Email | eric@thirdmanageable.com |
| Phone | 216-640-4300 |
| Website | thirdmanageable.com |

Mission: A transition and wellness platform helping athletes build their next chapter with structure, confidence, and community after sport ends.

Tagline: "Life after sport isn't Fourth & Long — it's Third & Manageable."

Product description: Third & Manageable is a mobile application designed to replace the structure, community, daily purpose, and coaching relationship that athletes lose when their sport ends. The platform addresses four core needs — identity, structure, community, and mental health — all of which disappear overnight when an athlete's competitive career concludes.

2.  Current Product Status

| Field | Detail |
| --- | --- |
| App Version | 1.0.0 MVP |
| Platforms | iOS and Android (both live) |
| Total Downloads | Approximately 87 across both platforms |
| App Store | apps.apple.com/us/app/third-manageable/id6759578111 |
| Google Play | play.google.com/store/apps/details?id=com.thirdandmanageable.app |
| Admin Dashboard | third-and-manageable-admin.vercel.app/login |

3.  Pilot Data — Spring 2025, Case Western Reserve University

| Metric | Result |
| --- | --- |
| Active users on platform | 84 |
| Student-athletes who completed survey | 51 |
| Say platform will positively impact mental health | 81% |
| Had never used a mental health resource before | 83.3% |
| Found the platform difficult to use | 0% |
| Feel adequate resources currently exist for them | 14.3% |

Significance: 83.3% of pilot users had never engaged with a mental health resource before. 0% found the platform difficult to use. These two data points together suggest the product is accessible and reaches a previously unserved population.

4.  Beta Priorities — Four Core Features

Eric has explicitly scoped the rebuild beta to four experiences. Everything else is secondary until these four are delivered well.

1. Personalized Onboarding

The athlete tells the platform who they are — sport played, current or former status, school, transition stage, and what they are struggling with. Currently exists as a basic profile form. Target state is a conversational onboarding experience that captures enough context to personalize all downstream AI interactions and Game Plan generation.

2. The Clipboard AI Companion

The core product feature. An AI coach that responds to daily mood check-ins in sports language, remembers the athlete's context across sessions, checks in proactively, and guides next steps. Current state: functional chat with selectable personality modes (Motivator, Chill, Analyst, Mentor, Huddle) but no persistent memory, no safety escalation logic, and no connection to Daily Game Plan generation. AI provider, memory architecture, moderation approach, and cost per active user are all undocumented. This is the most significant rebuild challenge.

3. Daily Game Plan

One daily wellness action, one mindset prompt, one habit or reflection — generated or adapted using the athlete's onboarding data, mood check-in, goals, and prior progress. Current state: a static daily action card with a done state and weekly completion calendar. Not AI-generated. Target state: dynamically generated by The Clipboard based on athlete context.

4. Athlete Community

A verified athletes-only space with a Global Athlete Room and school-based community rooms. Current state: functional with daily chat prompts, @mentions, long-press reporting guidance, and a Need Support button. Known live issue: a user's full email address is currently visible inside the community room content. Moderation, verification logic, and safety escalation workflows are not fully documented.

5.  Current Feature Inventory and Beta Decision Matrix

| Feature | Current State | Beta Recommendation |
| --- | --- | --- |
| Personalized onboarding | Profile fields exist; full onboarding not documented | Must-have — redesign as conversational onboarding |
| The Clipboard AI companion | Chat and personality choices exist | Must-have — rebuild with memory, safety, personalization |
| Daily Game Plan | Static daily action and progress tracking | Must-have — connect to AI and check-in |
| Athlete community | Global room and moderation language | Must-have — strengthen privacy and moderation |
| Journey / quarters | 90-day and quarter system | Later — current logic has data errors |
| Streaks and rewards | Streak, progress, perks | Lightweight beta use; deeper rewards later |
| Peer support | Enrollment field and support references | Later unless operational model is ready |
| University dashboard | Not documented in athlete screens | Later beta phase |
| Notifications | Daily reminder toggle | Keep — essential for retention |

6.  Current Tech Stack

| Service | Role | Notes |
| --- | --- | --- |
| Appwrite | Authentication and user accounts | Free plan — database pauses on inactivity causing sign-in failures. Paid plan upgrade required. |
| GitHub | Mobile app and website source code | Accessed via Google login |
| Firebase | Application data | Collections, security rules, and environment separation need review |
| Vercel | Website and admin dashboard hosting | Must be logged into GitHub first, then log into Vercel via GitHub |
| Apple App Store Connect | iOS distribution and analytics | Access to be transferred via team invitation |
| Google Play Console | Android distribution and analytics | Access to be transferred via team invitation |
| Third-party AI / API | The Clipboard responses | Provider, keys, prompts, memory architecture, cost per user, and safety controls all undocumented |

Design files: The original developer did not provide Figma files, wireframes, or an architecture diagram. Eric has reconstructed a screen inventory from live app screenshots. This wireframe document is attached to the client folder and is the primary product reference available for the scoping call.

7.  Known Issues and Technical Concerns

Data Logic Errors

- Journey counter displays Day 109 of 90 — counter logic is broken

- Dashboard simultaneously shows 0 weekly check-ins and "Checked in today" — data conflict between two display states

Privacy Issues

- Full user email address is visible inside Global Athlete Room content — live issue affecting current users

- Personal information visibility across profile and community screens needs full audit

AI and Safety Gaps

- The Clipboard has no persistent memory across sessions

- No documented safety escalation for concerning or crisis language

- No connection between check-in data and Game Plan generation

- AI provider, memory architecture, moderation approach, and cost per active user are all unknown

Infrastructure

- Appwrite free plan causes database pauses, blocking user authentication

- No original architecture diagram or Figma files exist

- Single shared credential set was in use across all services — security posture needs full audit

Accessibility

- Light-gray text in current UI likely fails WCAG contrast standards

8.  Revenue Model and Financials

B2C Pricing

| Tier | Price / Description |
| --- | --- |
| Free | Basic check-ins, streak tracking, core mindset prompts |
| Premium | $9.99/month or $79/year — full platform access, advanced AI, community |
| Peer Support | $35/session — 1-on-1 athlete mentor sessions |

B2B Institutional Pricing

| Tier | Price |
| --- | --- |
| No-Cost Pilot | Free |
| Team License | $7,500/year (covers up to 75 athletes) |
| Department License | $25,000/year |
| Enterprise | Custom |

Sponsored access available for HBCUs and under-resourced programs.

Revenue Projections

| Timeline | Milestone | Projected Revenue |
| --- | --- | --- |
| Month 3 | App live, 3 university pilots active | $0 (pilot phase) |
| Month 6 | 300 active users, 2 paying university contracts | $15K–$22.5K |
| Month 9 | 500 active users, 4 paying universities | $35K–$50K |
| Month 12 | 1,000+ users, 5 paying universities, premium subscribers | $75K–$125K |

Year 2 target: 10 universities + 2,000 individual subscribers = $250K–$500K ARR

9.  Current Raise

| Field | Detail |
| --- | --- |
| Amount | $100,000 pre-seed |
| Purpose | Product readiness and initial campus expansion to convert pilots into paying contracts |

Use of Funds

| Allocation | Amount | Percentage |
| --- | --- | --- |
| App Development | $40,000 | 40% |
| Key Hire / Team | $20,000 | 20% |
| Pilot Expansion | $20,000 | 20% |
| Marketing & Community | $10,000 | 10% |
| Operations & Tools | $5,000 | 5% |
| Reserve | $5,000 | 5% |

LingIQ relevance: The $40,000 app development allocation is the bucket from which LingIQ's deferred development fee is paid upon close of a qualifying funding round.

10.  Go-to-Market Strategy

| Phase | Timeline | Focus |
| --- | --- | --- |
| Phase 1 | Now | University pilots — athletic director outreach, no-cost pilot, replicate CWRU model |
| Phase 2 | M3–6 | Athlete Ambassador Program — founding athletes, NIL partnerships, word-of-mouth within teams |
| Phase 3 | M6–12 | HBCU expansion — sponsored access, mission-aligned partnerships |
| Phase 4 | M12+ | Direct-to-consumer — App Store launch, social content, organic community growth |

11.  Advisory Board

| Name | Background |
| --- | --- |
| Hue Jackson | Former NFL Head Coach, Cleveland Browns |
| Cliff Lewis | Former NFL Player, Browns & Giants |
| Orlando Gunn | Former LSU Football Player & Licensed Therapist |
| Chris Overton | NFLPA Certified Sports Agent |
| Ty Twine | Business Strategist & Growth Advisor |

12.  Eric's Questions for LingIQ — Scoping Call Agenda

- What can be retained from the current codebase and what needs to be rebuilt from scratch?

- Can The Clipboard become a persistent, personalized AI agent?

- What information should the AI remember across sessions and how will it be protected?

- Can the focused beta be scoped and delivered around only the four core experiences?

- What lightweight animations can enhance onboarding, AI interaction, completion moments, and mental reset moments?

- What is the current state of the source code and backend — completeness, structure, build-readiness?

- What are the most urgent security, privacy, and data issues to address?

- What does beta-ready mean in specific, measurable acceptance criteria?

- What timeline, milestones, responsibilities, and communication rhythm does LingIQ recommend?

Desired output from scoping call: A written scope document covering the reuse/rebuild decision, beta feature list, technical architecture, milestones, timeline, responsibilities, cost assumptions, and the immediate next action after discovery.

13.  Attached Materials in This Folder

- Third & Manageable Pitch Deck (PDF)

- Current-State Product Wireframe & Screen Inventory (PDF) — reconstructed from live MVP screenshots

- App screenshots package (provided separately by Eric)

Tools & Application Access

1. Appwrite (Authentication System)

Responsible for storing user accounts and handling login authentication for the app.

Note: Appwrite is currently on the free plan. If there is no activity for some time, the database may pause, which can prevent users from signing in. Upgrading to a paid plan will prevent this from happening.

Username: eric.thirdandmanageable@gmail.com

Password: eric.thirdandmanageable@2026

2. Google Account (Used for GitHub and Firebase)

This Google account is used to access both GitHub and Firebase.

Username: eric.thirdandmanageable@gmail.com

Password: eric.thirdandmanageable@2026

3. GitHub (Source Code Repository)

This contains the full source code for the mobile app and the website.

Login method: Sign in using the Google account above.

4. Firebase Console (Database and App Data)

Firebase stores the application data used by both the app and the website.

Access it by signing in with the same Google account.

5. Vercel (Hosting)

Vercel hosts the website and the admin dashboard.

Important: Before logging into Vercel, first make sure you are signed into GitHub. Then go to Vercel and choose “Log in with GitHub.”

LingIQ  ·  hello@lingiq.ai  ·  lingiq.ai  ·  Internal Use Only  ·  Confidential